| Prepared by : |  | Approved by : |  |
| --- | --- | --- | --- |
|  | (Y.C. Chan, EMR) |  | (K.T. Wong, General Manager) |

| No. | Relevance to Environmental Policy / SEA | Objective | Target | Programme | Responsible Staff | Start Date | End Date | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Resource conversation | To reduce over ordering of concrete | To reduce over ordering of concrete on designated construction site by 5% (Stanley Bay Project) | Investigate existing levels of consumption. Establish a comparison between m3 ordered and m3 poured 3. Monitor the ordering and consumption levels. | Project Cost Controller | 1/1/06 1/1/06 1/1/06 | 1/2/06 On-going On-going |  |
|  | Legal Compliance | To improve wastewater control performance | To upgrade the wastewater treatment plant by July 2006 | To review the existing wastewater discharge performance. To contact with suppliers and to source new wastewater treatment technology. Phase I (sourcing supplier) Phase II (design & install) Phase III (pilot run testing) Monitoring the performance and testing of wastewater quality etc. | Project Manager & EMS Manager | 1/1/06 1/1/06 1/2/06 1/3/06 1/1/06 | 7/1/06 1/2/06 1/3/06 15/3/06 On-going |  |
|  | Waste minimization | To better manage and reduce construction wastes through implementing Waste Management Plan (WMP) | To proactively implement WMP for at least 1 new project in 2006. | For each new project, to review feasibility in establishing and implementing an enhanced WMP according to EI-02 to encourage on-site sorting of construction and demolition materials and to minimize their generation. | Project Manager | 1/1/06 | On-going |  |
|  | Resources conservation | To reduce paper consumption | To reduce consumption of company letterhead paper (e.g. memo & fax) in the period 2006 (as compared to the previous year) by 10%. | To promote staff awareness of paper conservation through the use of electronic communications, double-sided photocopying, etc | F&A Manager | 1/1/06 | On-going |  |
|  |  |  |  | To establish a system to review baseline data and monitor the use of paper at Head Office and determine a normalization index for the reduction target. |  | 1/1/06 | 1/2/06 |  |
|  |  |  |  | To monitor consumption of paper monthly. |  | 1/1/06 | On-going |  |
|  | Resource conservation | To Reduce Energy Consumption | To reduce electricity consumption for Head office by 5% as compared with previous year | To promote staff awareness of energy saving and encourage people to switch off lighting, A/C, computers, printers, etc.., when they are not in use | F&A Manager | 1/1/06 | On-going |  |
|  |  |  |  | To use energy saving bulbs. |  | 1/1/06 | On-going |  |
|  |  |  |  | Review the baseline and monitor the electricity consumption for site office (by month). |  | 1/1/06 | On-going |  |
|  | Provision of staff training | To enhance staff and awareness on environmental protection | To arrange at least 2 environmental training activities for staff in 2006 | To prepare a yearly plan of environmental activities (e.g. campaign/visit/seminar, etc) for budget approval. To organise and promote the activities as planned. To evaluate and feedback. |  | 1/1/06 1/1/06 1/1/06 | 1/2/06 On-going On-going |  |