| Prepared by : |  | Approved by : |  |
| --- | --- | --- | --- |
|  | (Siu Ming, EMR) |  | (Hung Tao, Managing Director) |

| No. | Relevance to Environmental Policy / Significant Environmental Aspect(s) (SEA) | Objective | Target | Programme | Responsible Staff | Start Date | End Date | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Prevent pollution | To apply environmental friendly substitution materials for electroplating processes | To research the feasibility of Cyanide and Chromium (VI) replacement for electroplating process by July of 2006. | Carry out study to evaluate the feasibility of Cyanide and Chromium (VI) replacement for electroplating. (e.g. research from internet / international papers, etc) Monitor the quality performance with current electroplating ingredients (i.e. application of cyanide) Apply & measure the alternate substitutes for electroplating and compare with previous conventional electroplating method. Set pilot run period for the new substitution materials and widely spread out for other production lines. | Plant Manager Design & Engineering Dept. Plant Manager, Design & Engineering Dept | 1/1/06 1/3/06 1/4/06 1/5/06 | 1/3/06 1/4/06 1/5/06 1/7/06 |  |
| 2. | Minimize the waste generation | To implement a waste minimization plating technique for SEEC | To study the feasibility of waste minimization techniques for barrel plating and re-build the plating facility if necessary by July 2006 | Review the current energy consumption against the production rates, to find out the average % of waste Research the feasibility of waste minimization techniques for barrel plating and implement, compare the pros and cons of new changes respectively (e.g. re-build the barrel plating drum / change the size of holes inside the plating drum, etc) Widely implement the new techniques to other production lines. However, if the result is negative, review another technique or consider to employ a suitable consultant for the solution | Production Dept Design & Engineering Dept Production, Design & Engineering Depts | 1/1/06 1/3/06 1/5/06 | 1/3/06 1/5/06 1/7/06 |  |
| 3. | Minimize the waste generation | To minimize the usage of cardboard boxes for transportation of finished products | To transport the finished products with plastic boxes and influence customers to return the used plastic boxes for reuse purpose, in order to reduce waste and the overall running cost for both customers and SEEC. It is targeted to pilot run the programmes for 3 months (Feb 06 – Apr 06) then widely implement to all customers by the end of Dec 2006 | Resource the suitable plastic boxes for transporting the finished products. Negotiate with top 5 customers and arrange the feasibility of adopting new transportation method with plastic boxes. Review the results of implementation and feedbacks from internal and external (i.e. warehouse staff and customers) Prepare to implement widely for other customers and explain the benefits of this new transportation method to company board members | Quality Assurance Dept Plant Manager Quality Assurance Dept Plant Manager and Quality Assurance Dept | 1/1/06 1/2/06 1/4/06 1/5/06 | 1/2/06 1/4/06 1/5/06 31/12/06 |  |
| 4. | Raise staff consciousness on environmental protection | To reduce water consumption | To reduce consumption of water in the period Jan 1-Dec. 31, 2006 (as compared to the previous period) by 2% | To promote staff awareness of water conservation. To establish a system / technique of water usage reduction throughout plating processes. To monitor consumption of water every month from 1/1/06 to 31/12/06. | Plant Manager | 1/1/06 1/1/06 1/1/06 | 31/12/06 1/3/06 31/12/06 |  |
| 5. | Raise staff consciousness on environmental protection | To enhance the environmental awareness for all employees and influence their surrounding people | To organise at least 3 environmental events before the end of 2006 for all SEEC employees | To organize & plan any environmental events for SEEC employees, and seeking any sponsor (e.g. customers / suppliers) for the events. Review and feedback from employees of the events. | Human Resource Dept | 1/1/06 | On-going |  |