| Prepared by : |  | Approved by : |  |
| --- | --- | --- | --- |
|  | (Cheng Ho, EMR) |  | (Ma Hung, Executive Director) |

| No. | Relevance to Environmental Policy / Significant Environmental Aspect(s) (SEA) | Objective | Target | Programme | Responsible Staff | Start Date | End Date | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Minimise the consumption of resources | To Reduce Energy Consumption | To reduce electricity consumption in the period Jan 1-Dec. 31, 2006 (as comparison with same period of last year) and target to achieve 10% reduction by the end of Year 2006. Calculated in electricity consumption unit. | Change all fluorescent tubes to energy saving bulbs (Expected to save energy by 2% overall) Re-routing of cables and switches for those lighting in stair areas such that guards can turn off specific areas in daytime Reduce the amount of fluorescent tubes used. Production Manager will review the amount of fluorescent tubes used, and reduce the excess. | Factory Manager Factory Manager Production Manager | 1/1/06 1/1/06 1/1/06 | 1/7/06 1/7/06 1/7/06 |  |
|  | Minimise the consumption of resources | To Reduce Water consumption | To reduce water consumption in the period Jan 1-Dec. 31, 2006 (as comparison with same period of last year) and target to achieve 5% reduction by the end of Year 2006. | Installation of water saving devices to stop the water supply when no board in line Installation of conductivity meter in rinsing stage of some production lines such that contamination level/water consumption can be optimized. | Factory Manager Factory Manager | 1/1/06 1/1/06 | 1/3/06 31/12/06 |  |
|  | Prevent pollution | To investigate an alternative cleaning fluid to Trichloroethylene | To complete feasibility report on alternative options by 31st July 2006. | To review and investigate other alternatives substituting Trichloro-ethylene through market research and pilot production To analyze result and prepare feasibility report. | Engineering Manager Engineering Manager | 1/1/06 1/6/06 | 31/5/06 31/7/06 |  |
|  | Reduce waste | To increase the collection volume of spent metal for recycling | To increase the collection volume of spent metal for recycling in the period Jan 1-Dec. 31, 2006 (as compared to the last year by 10%) | To set up more spent metal collection boxes in the factory To promote staff awareness of spent metal collection for recycling. To monitor the collection volume every month from 1/1/06 to 31/12/06. | Factory Manager Personnel Manager Purchasing Manager | 1/1/06 1/1/06 1/1/06 | 1/3/06 31/12/06 31/12/06 |  |
|  | Minimise the consumption of resources | To reduce paper consumption | To reduce consumption of A4 paper in the period Jan 1-Dec. 31, 2006 (as compared to the previous period) by 5% | To promote staff awareness of paper conservation and office environmental practices. To establish a system to quantify and monitor use of A4 paper. To monitor consumption of A4 paper every month from 1/1/06 to 31/12/06. | Admin Manager Purchasing Manager Purchasing Manager | 1/1/06 1/1/06 1/1/06 | 31/12/06 1/3/06 31/12/06 |  |